| Client | Nortel Networks |
| --- | --- |
| Project | Resource Management in Wireless IP Networks |
| Responsible |  |

Minutes

- Logistics

| Date | Friday, February 27, 2004 |
| --- | --- |
| Hour | 11:30am to 1:30pm |
| Place | DC 2102, University of Waterloo |

- Attendance

| Name | Present (Y/N) | Name | Present (Y/N) |
| --- | --- | --- | --- |
| Raouf Boutaba (RB) | N |  |  |
| Youssef Iraqi (YI) | Y |  |  |
| Majid Ghaderi (MG) | Y |  |  |
| Brent Ishibashi (BI) | Y |  |  |
| Joe Capka (JC) | Y |  |  |
| Sonia Waharte (SW) | Y |  |  |

- Discussion of Objectives / Decisions / Points to be reviewed

Items

Administration

Management transition from MG to BI E-mail All project related e-mail should include [Wireless] in subject line Distribute project information to all members Do not attach files. Place file in CVS, send filename and location to other members. Agenda Agenda to be forwarded to be placed in CVS 2 days prior to meeting Changes and summary of progress to be returned to BI 1 day prior Updated agenda will be available prior to meeting Minutes Minutes are to be posted in CVS same day as meeting Additions and Comments are invited Recordings An audio recording of all meetings will be made by YI What is the procedure if YI is not present? Group Invite Kevin to be involved in Wireless project meetings

Items

Congratulations

To Prof. YI

Items

Presentations

Potential Topics: 802.x Overview 802.16, 802.20 UMTS, IMT2000, WCDMA HiperLAN Satellite Communication Global adoption of standards (eg. North American vs. European technologies) Rotation of presenters Default will be alphabetical Weekly presentation will be either progress or informational A presenter should not make informational presentation in consecutive cycles Topics of informational sessions should be discussed with the group, well in advance We will amend this schedule as appropriate

Decisions

Schedule for March: March 5: Joe, Overview of IEEE 802.x Standards March 12, 19: Sonia, Qualnet Simulator, Satellite communication, Overlay sensor network progress (Sonia: I wasn’t sure exactly what you were going to talk about when… could you clarify) March 26: Majid: Progress

A list will be created within the CVS account, in order to collect future topic suggestions This list should be discussed periodically

Items

Progress

BI: Draft of paper on Forward Focus to RB for review Working on discussion paper, group management transition Queueing idea to be simulated next week JC: Simulator – will be on schedule (according to plan) as of Sunday Documents should be placed in repository Document/Packaging of mobility work – online: bbcr.uwaterloo.ca/~jcapka To be reviewed and commented on next week by BI (and others if poss.) Question raised: what impact does GPS knowledge have on prediction work? MG: No new progress to report SW: Working on Overlay Sensor Networks (should be presented to the group) Localization in sensor networks YI: Lost simulations due to system crash Restarted simulations

Items

Project Direction

Discussion of comments regarding Monday’s discussion document Focus on Mesh Networks, rather than overall state of Wireless Resource Management – why did group members gravitate this direction? BI: doing background/survey work on Mesh Networks JC: Group principles, opportunity unification of group direction MG: RB told him to SW: More focused on general wireless resource management YI: Nice topic, Nortel interests Discussion paper should remain as a description of the session Add motivations and connection with existing work to it Development of Project Proposal Must have knowledge of Mesh idea’s place in the “big picture” Must clarify group’s definition of what a mesh network is, what it will do Develop a list of mesh issues Question of timelines (Consult RB)

Decisions

Create a central repository of references and resources for this work Require a short description of motivations, and connection to previous work from each group member (some have already sent this) ASAP. Each member will prepare a document (Due Wednesday, March 3) about their vision of what a Mesh network is, what it will be used for, what they consider to be 1) the important issues, 2) the issues they think the group should consider, 3) the issues they themselves are interested in investigating Comments should be made on these documents prior to the next meeting We will discuss them next meeting

We need to establish a timeline for the project proposal as soon as possible

- Actions and Status

| Action to be taken | Responsible | Due Date | Status (%) |
| --- | --- | --- | --- |
| A work plan for cellular simulator | JC, BI |  | Ongoing |
| A design document for cellular simulator. This document must explain how we can use his tool in the group? How we can add network support to the simulator including mesh networks and hotspot which is useful for network planning. | JC |  | 100 |
| A proposal on research directions in mesh networks | Group | TBD | 5 |
| Investigating the Nortel interest in mesh networks: future, technologies, problems | RB |  | ? |
| Wireless all-IP framework | YI, MG | Feb 29 | ? |
| Coordinating the presentations | SW BI | Today | Until Apr. |
| Individual discussion motivations and relevancy of previous work | ALL | ASAP | 60 |
| Definition of mesh, mesh issues document | ALL | Mar. 3 | 0 |
| Implementation of ad hoc queueing | BI, YI | First stage, Mar. 5 | 0 |
| Discuss project proposal timelines | BI, RB | Next meeting | 0 |
| Creation of reference/resource repository | To be started by BI | Progress by next meeting | 0 |

- Reference documents

Used to refer to the content of an external file.

Document :

| Title | Reference |
| --- | --- |
| Discussion paper | [CVS]/mesh/proposal/discussion.doc |
| Discussion paper comments | [CVS]/mesh/proposal/comments.doc |

- Next scheduled meeting

| Date | Friday, March 5, 2004 |
| --- | --- |
| Hour | 11:30am – 1:00pm |
| Place | DC 2102 |