| Client | Nortel Networks |
| --- | --- |
| Project | Resource Management in Wireless IP Networks |
| Responsible |  |

Minutes

- Logistics

| Date | Friday, March 5, 2004 |
| --- | --- |
| Hour | 11:30am to 1:30pm |
| Place | DC 2102, University of Waterloo |

- Attendance

| Name | Present (Y/N) | Name | Present (Y/N) |
| --- | --- | --- | --- |
| Raouf Boutaba (RB) | N | Kevin Ritzenthaler (KR) | Y |
| Youssef Iraqi (YI) | N |  |  |
| Majid Ghaderi (MG) | Y |  |  |
| Brent Ishibashi (BI) | Y |  |  |
| Joe Capka (JC) | Y |  |  |
| Sonia Waharte (SW) | Y |  |  |

- Discussion of Objectives / Decisions / Points to be reviewed

Items

Administration

There is no audio recording of this meeting, as YI was not present. Reminder: Please send brief progress reports to BI on day of meetings, for inclusion in the minutes.

Items

Welcome

To KR

Items

Progress

BI: Reviewing papers Queueing method being discussed with YI (e-mail) Queueing simulation development is underway. Small hitch, the priority queue is not implemented the way they seem to be documented, however should be complete early next week Finished assignment 2 for class, project remaining, which should tie in nicely with the simulator work. Have collected references included in documents so far. Never decided – preferred format for references? JC: I have been continuing work on the simulator Prepared a presentation on 802 standards Took some time to prepare for my interview on Tuesday. MG: No new progress to report SW: Working on specifying the mechanisms involved in resource management with an overlay sensor network

Items

Project Direction

Discussion of the definition documents prepared by SW, MG, JC, and BI Documents are included in CVS Question of how to define WMNs generally, without including all different types of wired and wireless networks Question of timelines remains (Consult RB)

Decisions

Discussion yielded: Cannot define generally, without including too many possibilities. Instead, we agreed that we should define general characteristics and Mesh networks focus, but define using our “typical” picture of what a mesh network is. Other Mesh/Mesh-similar networks closely related to this typical type can also be specifically considered The documents will be amalgamated (with this discussion) and be prepared in document form by next meeting (BI) Next step: Each member will prepare a document (Due Wednesday, March 10) focusing directly on the issues that need to be addressed. Much more detail should be included in this version. Each member should consider a) the general areas they feel need to be investigated, as well as focusing in greater detail on b) the areas they are interested in/are working in. Comments should be made on these documents prior to the next meeting We will discuss them next meeting We need to establish a timeline for the project proposal as soon as possible

- Actions and Status

| Action to be taken | Responsible | Due Date | Status (%) |
| --- | --- | --- | --- |
| A work plan for cellular simulator | JC, BI |  | Ongoing |
| A proposal on research directions in mesh networks | Group | TBD | 5 |
| Investigating the Nortel interest in mesh networks: future, technologies, problems | RB |  | ? |
| Wireless all-IP framework | YI, MG | Feb 29 | ? |
| Definition of mesh, mesh issues documents Individual definition documents Group definition document Individual issues documents | ALL ALL BI ALL | Mar. 3 Mar. 10 Mar. 10 | 100 0 0 |
| Implementation of ad hoc queueing | BI, YI | Working, Mar. 12 | 50 |
| Discuss project proposal timelines | BI, RB | Next meeting | 0 |
| Creation of reference/resource repository | To be started by BI | Progress by next meeting | Started |

- Reference documents

Used to refer to the content of an external file.

Document :

| Title | Reference |
| --- | --- |
| Definitions | [CVS]/mesh/definitions/{brent.doc, Joe.doc, majid.pdf, mesh_SW.pdf} |

- Next scheduled meeting

| Date | Friday, March 12, 2004 |
| --- | --- |
| Hour | 11:30am – 1:00pm |
| Place | DC 2102 |